# PRODUCT BACKLOG

# ONLINE FOOD DELIVERY SYSTEM

Document Version: 1.0

Status: Baseline / Portfolio Evidence

Prepared by: Pham Duc Duy

Role: Business Analyst

Original Project: 2025

BA Case Study Reconstruction: 2026

Contents

ONLINE FOOD DELIVERY SYSTEM	1

1. Document Overview	2

2. Product / System Context	2

3. Backlog Governance	2

4. Product Goals	2

5. Stakeholders / Actors	2

6. Product Backlog Summary	2

7. Epic / Feature Structure	3

8. User Story Map	3

9. Detailed Product Backlog	4

13. Traceability Matrix	13

10. Acceptance Criteria Summary	14

11. Business Rule Mapping	14

12. Order Lifecycle Mapping	14

14. Clarifications / Open Questions	15

15. Dependencies	15

16. Non-Functional Considerations	15

17. Out of Scope	15

18. Definition of Ready	15

19. Definition of Done	16

20. Glossary	16

# 1. Document Overview

This Product Backlog provides an actionable Agile delivery backlog derived from the validated requirements baseline for the Online Food Delivery System. It acts as a portfolio reconstruction demonstrating the transformation of structured requirements into actionable backlog items.

# 2. Product / System Context

The Online Food Delivery System facilitates food ordering and delivery fulfilment through interactions between Customers, Restaurants, Shippers, and Administrators.

# 3. Backlog Governance

Priority values are analytical portfolio prioritization for backlog representation and are not claimed as historical Product Owner decisions. Backlog status represents the portfolio reconstruction state and is not claimed to be the historical sprint status.

# 4. Product Goals

- Enable Customers to discover products and place eligible orders.

- Enable Restaurants to process and prepare orders.

- Enable Shippers to execute eligible deliveries.

- Provide controlled order lifecycle visibility.

- Enforce critical distance, fee, assignment and review rules.

- Provide Administrator governance over operational participants.

# 5. Stakeholders / Actors

- Customer

- Restaurant

- Shipper

- Administrator

# 6. Product Backlog Summary

Source-baseline metrics:

- 22 User Stories

- 27 Functional Requirements

- 7 Business Rules

- 50 Acceptance Criteria

- 38 RTM Rows

- 60 Validation Catalogue Entries

Backlog User Story rows: 22

Epic count: 8

# 7. Epic / Feature Structure

EPIC-01: Customer Account & Access

EPIC-02: Restaurant & Product Discovery

EPIC-03: Shopping Cart & Checkout

EPIC-04: Order Processing

EPIC-05: Shipper & Delivery Management

EPIC-06: Order Tracking & Completion

EPIC-07: Reviews & Post-Order Experience

EPIC-08: Administrator & Partner Governance

# 8. User Story Map

Analytical MVP view reconstructed for portfolio demonstration.

Discover → Select → Order → Fulfil → Deliver → Track → Complete → Review

Customer User Stories map primarily to Discover, Select, Order, Track, Review.

Restaurant User Stories map primarily to Fulfil.

Shipper User Stories map primarily to Deliver, Complete.

# 9. Detailed Product Backlog

| PB ID | Epic | US ID | Actor | User Story | Priority | Business Value | AC Summary | BR | Traceability | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PB-001 | EPIC-01 | US-CUS-01 | Customer | As a Customer, I want to view and update my personal profile information and change my account password, so that my account details remain accurate. | P1 | Enables customers to maintain account security and accurate profile details. | AC-US-CUS-01-01 to 03 | — | FR-CUS-01, UC-CUS-01 | Baseline |
| PB-002 | EPIC-02 | US-CUS-02 | Customer | As a Customer, I want to browse active restaurants and their associated menus, so that I can find food items to order. | P1 | Enables customers to discover available products and make purchasing decisions. | AC-US-CUS-02-01 | — | FR-CUS-02, UC-CUS-02 | Baseline |
| PB-003 | EPIC-02 | US-RES-01 | Restaurant | As a Restaurant, I want to update my store information, so that my store profile remains accurate. | P1 | Enables restaurants to present accurate information to customers. | AC-US-RES-01-01 | — | FR-RES-01, UC-RES-01 | Baseline |
| PB-004 | EPIC-02 | US-RES-02 | Restaurant | As a Restaurant, I want to manage my menu categories, so that I can organize my food offerings. | P1 | Enables restaurants to organize their menu structure. | AC-US-RES-02-01 | — | FR-RES-02, UC-RES-01 | Baseline |
| PB-005 | EPIC-02 | US-RES-03 | Restaurant | As a Restaurant, I want to create, update, and remove food items, so that my menu reflects my current offerings. | P1 | Enables restaurants to provide up-to-date food offerings. | AC-US-RES-03-01 to 03 | — | FR-RES-03, UC-RES-01 | Baseline |
| PB-006 | EPIC-03 | US-CUS-03 | Customer | As a Customer, I want to manage items in my shopping cart, so that I can prepare my desired order for checkout. | P1 | Enables customers to prepare an order before checkout. | AC-US-CUS-03-01 to 03 | — | FR-CUS-03, UC-CUS-02 | Baseline |
| PB-007 | EPIC-03 | US-CUS-04 | Customer | As a Customer, I want to finalize my cart, validate delivery details, and submit my order using COD or QR Payment Simulation, so that my order is placed with the Restaurant. | P0 | Enables customers to complete an eligible order. | AC-US-CUS-04-01 to 09 | BR-DEL-01, BR-FEE-01, 02 | FR-CUS-04, 05, 06, UC-CUS-03 | Baseline |
| PB-008 | EPIC-04 | US-RES-04 | Restaurant | As a Restaurant, I want to view incoming orders and mark them as ready when preparation is complete, so that the order becomes available for Shipper pickup. | P0 | Enables restaurants to process and prepare orders for delivery. | AC-US-RES-04-01, 02 | BR-PARTNER-01 | FR-RES-04, 05, UC-RES-02 | Baseline |
| PB-009 | EPIC-04 | US-RES-05 | Restaurant | As a Restaurant, I want to view my revenue statistics and order history, so that I can track my business performance. | P2 | Enables restaurants to monitor financial and operational performance. | AC-US-RES-05-01, 02 | — | FR-RES-06, UC-RES-03 | Baseline |
| PB-010 | EPIC-05 | US-SHP-01 | Shipper | As a Shipper, I want to view available and unassigned delivery orders, so that I can select an eligible delivery assignment. | P1 | Enables shippers to discover unassigned delivery opportunities. | AC-US-SHP-01-01 | BR-PARTNER-01 | FR-SHP-01, UC-SHP-01 | Baseline |
| PB-011 | EPIC-05 | US-SHP-02 | Shipper | As a Shipper, I want to claim an available delivery order, so that I am officially assigned to execute the delivery. | P0 | Prevents invalid delivery assignments and assigns a shipper to an order. | AC-US-SHP-02-01 to 04 | BR-SHIP-01, 02, PARTNER | FR-SHP-02, UC-SHP-02 | Baseline |
| PB-012 | EPIC-05 | US-SHP-03 | Shipper | As a Shipper, I want to update the Order lifecycle as I collect and complete a delivery, so that the delivery progress is recorded. | P0 | Enables shippers to complete the physical delivery and update order status. | AC-US-SHP-03-01 to 03 | BR-PARTNER-01 | FR-SHP-03, UC-SHP-03 | Baseline |
| PB-013 | EPIC-05 | US-SHP-04 | Shipper | As a Shipper, I want to view my completed deliveries and income statistics, so that I can track my earnings and activity. | P2 | Enables shippers to track their earnings. | AC-US-SHP-04-01, 02 | — | FR-SHP-04, UC-SHP-04 | Baseline |
| PB-014 | EPIC-05 | US-SHP-05 | Shipper | As a Shipper, I want to view and update my personal profile and account information, so that my details remain current. | P2 | Enables shippers to maintain accurate profile information. | AC-US-SHP-05-01, 02 | — | FR-SHP-05, UC-SHP-05 | Baseline |
| PB-015 | EPIC-06 | US-CUS-05 | Customer | As a Customer, I want to view the status and routing of my active order, so that I am informed of its progress. | P1 | Preserves order visibility across the fulfilment lifecycle. | AC-US-CUS-05-01, 02 | — | FR-CUS-07, UC-CUS-04 | Baseline |
| PB-016 | EPIC-06 | US-CUS-06 | Customer | As a Customer, I want to view my current orders, completed order history, and detailed information for selected orders, so that I can monitor my activity. | P2 | Enables customers to review past activity. | AC-US-CUS-06-01 to 03 | — | FR-CUS-09, UC-CUS-05 | Baseline |
| PB-017 | EPIC-07 | US-CUS-07 | Customer | As a Customer, I want to submit ratings and reviews for the Restaurant and Shipper of a completed order, so that I can provide feedback on my experience. | P2 | Provides feedback to maintain quality of service. | AC-US-CUS-07-01, 02 | BR-ORDER-01 | FR-CUS-08, UC-CUS-06 | Baseline |
| PB-018 | EPIC-07 | US-RES-06 | Restaurant | As a Restaurant, I want to view customer ratings and reviews associated with completed orders, so that I can monitor customer feedback. | P2 | Enables restaurants to monitor customer feedback. | AC-US-RES-06-01 | — | FR-RES-07, UC-RES-03 | Baseline |
| PB-019 | EPIC-08 | US-ADM-01 | Administrator | As an Administrator, I want to manage system user accounts, so that supported account administration can be performed. | P1 | Enables administrators to manage platform access. | AC-US-ADM-01-01 | — | FR-ADM-01, UC-ADM-01 | Baseline |
| PB-020 | EPIC-08 | US-ADM-02 | Administrator | As an Administrator, I want to approve new Restaurant and Shipper registrations, so that approved Restaurant and Shipper accounts can proceed to normal operation. | P0 | Governs operational access for partners to ensure quality and compliance. | AC-US-ADM-02-01 | BR-PARTNER-01 | FR-ADM-02, UC-ADM-02 | Baseline |
| PB-021 | EPIC-08 | US-ADM-03 | Administrator | As an Administrator, I want to view system-wide operational and revenue statistics, so that I can review system-wide operational and revenue information. | P2 | Provides visibility into platform performance. | AC-US-ADM-03-01, 02 | — | FR-ADM-03, UC-ADM-03 | Baseline |
| PB-022 | EPIC-08 | US-ADM-04 | Administrator | As an Administrator, I want to export revenue statistics to Excel, so that revenue statistics are available in Excel format for downstream use. | P3 | Provides external reporting capabilities. | AC-US-ADM-04-01 | — | FR-ADM-04, UC-ADM-03 | Baseline |

# 13. Traceability Matrix

| PB ID | Epic | US ID | FR ID | UC ID | AC ID(s) | BR ID(s) | UAT ID(s) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PB-001 | EPIC-01 | US-CUS-01 | FR-CUS-01 | UC-CUS-01 | AC-US-CUS-01-01 to 03 | — | Not directly mapped |
| PB-002 | EPIC-02 | US-CUS-02 | FR-CUS-02 | UC-CUS-02 | AC-US-CUS-02-01 | — | Not directly mapped |
| PB-003 | EPIC-02 | US-RES-01 | FR-RES-01 | UC-RES-01 | AC-US-RES-01-01 | — | Not directly mapped |
| PB-004 | EPIC-02 | US-RES-02 | FR-RES-02 | UC-RES-01 | AC-US-RES-02-01 | — | Not directly mapped |
| PB-005 | EPIC-02 | US-RES-03 | FR-RES-03 | UC-RES-01 | AC-US-RES-03-01 to 03 | — | Not directly mapped |
| PB-006 | EPIC-03 | US-CUS-03 | FR-CUS-03 | UC-CUS-02 | AC-US-CUS-03-01 to 03 | — | Not directly mapped |
| PB-007 | EPIC-03 | US-CUS-04 | FR-CUS-04 | UC-CUS-03 | AC-US-CUS-04-01 to 09 | BR-DEL-01, BR-FEE-01, 02 | Not directly mapped |
| PB-008 | EPIC-04 | US-RES-04 | FR-RES-04 | UC-RES-02 | AC-US-RES-04-01, 02 | BR-PARTNER-01 | Not directly mapped |
| PB-009 | EPIC-04 | US-RES-05 | FR-RES-06 | UC-RES-03 | AC-US-RES-05-01, 02 | — | Not directly mapped |
| PB-010 | EPIC-05 | US-SHP-01 | FR-SHP-01 | UC-SHP-01 | AC-US-SHP-01-01 | BR-PARTNER-01 | Not directly mapped |
| PB-011 | EPIC-05 | US-SHP-02 | FR-SHP-02 | UC-SHP-02 | AC-US-SHP-02-01 to 04 | BR-SHIP-01, 02, PARTNER | Not directly mapped |
| PB-012 | EPIC-05 | US-SHP-03 | FR-SHP-03 | UC-SHP-03 | AC-US-SHP-03-01 to 03 | BR-PARTNER-01 | Not directly mapped |
| PB-013 | EPIC-05 | US-SHP-04 | FR-SHP-04 | UC-SHP-04 | AC-US-SHP-04-01, 02 | — | Not directly mapped |
| PB-014 | EPIC-05 | US-SHP-05 | FR-SHP-05 | UC-SHP-05 | AC-US-SHP-05-01, 02 | — | Not directly mapped |
| PB-015 | EPIC-06 | US-CUS-05 | FR-CUS-07 | UC-CUS-04 | AC-US-CUS-05-01, 02 | — | Not directly mapped |
| PB-016 | EPIC-06 | US-CUS-06 | FR-CUS-09 | UC-CUS-05 | AC-US-CUS-06-01 to 03 | — | Not directly mapped |
| PB-017 | EPIC-07 | US-CUS-07 | FR-CUS-08 | UC-CUS-06 | AC-US-CUS-07-01, 02 | BR-ORDER-01 | Not directly mapped |
| PB-018 | EPIC-07 | US-RES-06 | FR-RES-07 | UC-RES-03 | AC-US-RES-06-01 | — | Not directly mapped |
| PB-019 | EPIC-08 | US-ADM-01 | FR-ADM-01 | UC-ADM-01 | AC-US-ADM-01-01 | — | Not directly mapped |
| PB-020 | EPIC-08 | US-ADM-02 | FR-ADM-02 | UC-ADM-02 | AC-US-ADM-02-01 | BR-PARTNER-01 | Not directly mapped |
| PB-021 | EPIC-08 | US-ADM-03 | FR-ADM-03 | UC-ADM-03 | AC-US-ADM-03-01, 02 | — | Not directly mapped |
| PB-022 | EPIC-08 | US-ADM-04 | FR-ADM-04 | UC-ADM-03 | AC-US-ADM-04-01 | — | Not directly mapped |

# 10. Acceptance Criteria Summary

Full Acceptance Criteria are maintained in the source User Stories & Acceptance Criteria artefact. The backlog preserves the exact numbering and logic of the 50 approved Acceptance Criteria.

# 11. Business Rule Mapping

- BR-ORDER-01: Mapped to US-CUS-07

- BR-SHIP-01, BR-SHIP-02: Mapped to US-SHP-02

- BR-DEL-01, BR-FEE-01, BR-FEE-02: Mapped to US-CUS-04

- BR-PARTNER-01: Mapped to US-RES-04, US-SHP-01, US-SHP-02, US-SHP-03, US-ADM-02

# 12. Order Lifecycle Mapping

- ST-01 — Chờ xác nhận: Created via checkout (US-CUS-04)

- ST-02 — Đang lấy món: Triggered by Restaurant (US-RES-04)

- ST-03 — Đang giao: Triggered by Shipper pickup (US-SHP-03)

- ST-04 — Hoàn thành: Triggered by Shipper completion (US-SHP-03)

# 14. Clarifications / Open Questions

CL-01: Definition of "active delivery" for the single active delivery constraint.

CL-02: Fractional-kilometre rounding logic for distance-based fee calculation.

CL-03: Authoritative timestamp for the service fee rule.

CL-04: Wider non-core Partner capability boundary regarding Administrator approval.

CL-05: Exact post-Shipper-cancellation Order.Status transition.

CL-06: Exact Restaurant confirmation semantics between "Chờ xác nhận" and "Đang lấy món".

CL-07: Review cardinality and editability rules.

# 15. Dependencies

- Administrator approval

- Address / route-distance calculation

- Order state transitions

- Restaurant readiness

- Shipper eligibility

# 16. Non-Functional Considerations

Technical / Delivery Considerations: System relies on approved NFRs documented in the SRS (NFR-COMP-01, NFR-PER-01, NFR-SEC-01, NFR-SEC-02). No technical tasks fabricated.

# 17. Out of Scope

- Native mobile applications

- Real production payment-gateway integration

# 18. Definition of Ready

Portfolio Agile Governance Baseline:

- User / actor is identified

- Desired capability is clear

- Business value is understood

- Acceptance criteria are available

- Relevant business rules are identified

- Dependencies are understood

- Unresolved semantics are explicitly recorded

# 19. Definition of Done

Portfolio Governance Baseline:

- Implementation completed

- Acceptance criteria satisfied

- Relevant business rules validated

- Functional testing completed

- UAT evidence available where applicable

- RTM updated

# 20. Glossary

- PB ID: Product Backlog ID

- FR / UC / US / AC: Functional Requirement / Use Case / User Story / Acceptance Criteria

- Administrator / Customer / Restaurant / Shipper: Approved Actors

- COD / QR: Payment mechanisms